Log Book. Health Care System

***May 23rd, 2014***

Done:

1. First common approach of the project (*result of discussion*)
2. SWOT analysis (*by all*)

***On the May 27th, 2014***

Planned work (TO DO):

Paper Based Work:

1. Design questionnaires (*by Nadine*)

1. Write Business case (*by Leo*)
2. Determine Entities (*by all*)
3. Determine the queries that could be performed by the system (*by Leo*)
4. Gantt Chart (*by Valerii*)
5. Risk Management Plan (*by Valerii*)
6. Work out the general visual appearance of the interfaces (by Leo)
7. Divide their implementation (by all)
8. Schedule the time (by Nadine)
9. Prototyping (by Valerii)

***On the May 30th, 2014***

Done:

1. Design questionnaires (*by Nadine*)
2. Write Business case (*by Leo*)
3. Determine Entities (*by all*)
4. Gantt Chart (*by Valerii*)
5. Normalization forms (by Leo)
6. Entities created in sql (by Nadine, Leo)
7. Schedule the time (*by Nadine*)
8. Work out the general visual appearance of the interfaces (*by all*)
9. Prototyping (*by Valerii*) (in progress)

***On the June 6 th, 2014***

Planned work (TO DO):

1. Entity Relation Model (by Nadine)
2. Entity Relation Diagram(by Nadine)
3. Requirement Modeling(by Leo)
4. Software requirement(by Leo)
5. FDD (by Valerii)
6. Data Dictionary (by Nadine)
7. Java- Interface (classes) development(by Leo)
8. PERT/CPM/Network diagram (by Valerii)
9. Risk Matrix(by Valerii)
10. Questionnaire answers(by Nadine)
11. Filling entities with information(by all)
12. Finishing Prototyping(by Nadine, by Valerii)(finishing)