Log Book. Health Care System

***May 23rd, 2014***

Done:

1. First common approach of the project (*result of discussion*)
2. SWOT analysis (*by all*)

***On the May 27th, 2014***

Planned work (TO DO):

Paper Based Work:

1. Design questionnaires (*by Nadine*)

1. Write Business case (*by Leo*)
2. Determine Entities (*by all*)
3. Determine the queries that could be performed by the system (*by Leo*)
4. Gantt Chart (*by Valerii*)
5. Risk Management Plan (*by Valerii*)
6. Work out the general visual appearance of the interfaces (by Leo)
7. Divide their implementation (by all)
8. Schedule the time (by Nadine)
9. Prototyping (by Valerii)

***On the May 30th, 2014***

Done:

1. Design questionnaires (*by Nadine*)
2. Write Business case (*by Leo*)
3. Determine Entities (*by all*)
4. Gantt Chart (*by Valerii*)
5. Normalization forms (by Leo)
6. Entities created in sql (by Nadine, Leo)
7. Schedule the time (*by Nadine*)
8. Work out the general visual appearance of the interfaces (*by all*)
9. Prototyping (*by Valerii*) (in progress)

***On the June 6 th, 2014***

DONE:

1. Entity Relation Model (by Nadine, by Leo) done
2. Requirement Modeling(by Leo) done
3. Software requirement(by Leo) in progress
4. Data Dictionary (by Nadine) done
5. Java- Interface (classes) development(by Leo) in progress
6. PERT/CPM/Network diagram (by Valerii) done
7. Risk Matrix(by Valerii) done
8. Questionnaire answers(by Nadine) in progress
9. Filling entities with information(by all) in progress
10. Finishing Prototyping(by Nadine, by Valerii) done

***On the June 13 th, 2014***

Done:

1. Entity Relation Diagram(by Nadine) done
2. Questionnaire answers(by Nadine) done
3. Filling entities with information(by all) done
4. Java- Interface (classes) development(by Leo) done
5. Software requirement(by Leo) done

***On the June 20 th, 2014***

Done:

1. Authorization frame (by Leo) done
2. Medical officer’s frame (by Leo) in process Login: test4 Passw: test
3. Nurse’s frame (by Nadine) in process Login: test1 Passw: test
4. DB-methods (Java class) (by Leo, Nadine) in process
5. Medical assistant’s frame (by Valerii) in process Login: test2 Passw: test
6. Project planning (by Valerii) particularly done

***On the June 27 th, 2014***

TO DO:

1. Medical officer’s frame (by Leo) Login: test4 Passw: test
2. Nurse’s frame (by Nadine) Login: test1 Passw: test
3. DB-methods (Java class) (by Leo, Nadine)
4. Medical assistant’s frame (by Valerii) Login: test2 Passw: test
5. Doctor’s frame
6. Laboratory’s frame
7. Filling the gaps in documentation.